PORTFOLIO MANAGEMENT COCKPIT

Definitive Product Backlog

Growth Unit Nova & Taurus Alliance

Owner: Daniel VM  |  Date: March 2026  |  Version 1.0

Status: Draft for Review

# 1. Context & Scope

This backlog defines the complete set of epics needed to build the definitive Portfolio Management Cockpit for CI&T Growth Unit Nova and the Taurus Alliance. It consolidates and supersedes all previous project efforts into a single unified system.

### What this system replaces

- Power BI dashboards (financial overview, client scorecards, revenue pipeline, cost breakdowns, idle/not-billed/investment details)

- portfolio-mgm-cockpit project (partial Next.js prototype with raw tables + views)

- ProfileBook / profile-book projects (talent management, absorbs into People Analytics epic)

- role-directory project (infrastructure MVP, architecture absorbed into EPIC-00)

- 2026_Hoshin_Nova Python scripts (6 report generators, replaced by EPIC-17)

- Manual Excel analysis for capacity planning and budget variance

### Architecture foundation

The system is designed according to five Architecture Decision Records (ADRs) produced in the planning phase: ADR-001 (Database & Star Schema), ADR-002 (Predictive Modeling), ADR-003 (Open-Source Feasibility), ADR-004 (People Analytics), and ADR-005 (Capacity Planning). All components are 100% open-source, running on a single Oracle Cloud free-tier VM at zero recurring cost.

# 2. Phase Overview

The backlog is organized into 5 phases. Phases 0-1 deliver the core platform that replaces Power BI. Phases 2-4 add advanced analytics, predictions, and automation.

| Phase | Focus | Epics | Duration | Key Outcome |
| --- | --- | --- | --- | --- |
| Phase 0 | Foundation | 3 | 4-7 wks | Infrastructure + database + ETL ready |
| Phase 1 | Core Dashboards | 5 | 8-13 wks | Full Power BI replacement operational |
| Phase 2 | Advanced Analytics | 6 | 10-17 wks | People, capacity, alerts, reports, auth |
| Phase 3 | Predictions (Core) | 3 | 6-8 wks | Revenue, margin, idle predictions live |
| Phase 4 | Predictions (Advanced) | 3 | 7-10 wks | Full predictive suite + time travel |

Total: 20 epics across 5 phases. Estimated 35-55 weeks end-to-end with a single developer, or 15-25 weeks with a 2-person team. Phases 0+1 (the Power BI replacement) target 12-20 weeks.

# 3. Epic Summary

| ID | Epic Name | Phase | Pri | Effort | Depends On | Replaces |
| --- | --- | --- | --- | --- | --- | --- |
| EPIC-00 | Infrastructure & DevOps Foundation | Phase 0 | P0 | 1-2 weeks | None (start here) | role-directory infrastructure approach (Neon + Clo... |
| EPIC-01 | Database Schema & Star Model | Phase 0 | P0 | 1-2 weeks | E-00 | portfolio-mgm-cockpit raw tables + views pattern |
| EPIC-02 | ETL Pipeline & Data Ingestion | Phase 0 | P0 | 2-3 weeks | E-01 | 2026_Hoshin_Nova/scripts/load_outlook_data.py |
| EPIC-03 | Application Shell & Navigation | Phase 1 | P0 | 1-2 weeks | E-00 | ProfileBook Iteration 1 (NAVI-001, SRCH-001, FLTR-... |
| EPIC-04 | Financial Overview Dashboard | Phase 1 | P0 | 2-3 weeks | E-02, E-03 | Power BI main dashboard (the quarterly stacked bar... |
| EPIC-05 | Client Portfolio & Scorecards | Phase 1 | P0 | 2-3 weeks | E-02, E-03 | Power BI client tables, portfolio-mgm-cockpit/vO c... |
| EPIC-06 | Budget vs. Actual Analysis | Phase 1 | P0 | 2 weeks | E-02, E-03 | Power BI baseline comparison view, 2026_Hoshin_Nov... |
| EPIC-07 | Revenue Pipeline & Demand Confidence | Phase 1 | P1 | 2 weeks | E-02, E-03 | Power BI revenue status breakdown and growth table... |
| EPIC-08 | Cost Structure Deep Dive | Phase 2 | P1 | 2-3 weeks | E-04 | Power BI Not Billed, Idle, and Investment detail p... |
| EPIC-09 | People Analytics | Phase 2 | P1 | 3-4 weeks | E-02, E-03 | ProfileBook project (all iterations), profile-book... |
| EPIC-10 | Capacity Strategic Planning | Phase 2 | P1 | 3-4 weeks | E-01, E-03 | Manual capacity analysis in spreadsheets |
| EPIC-11 | Alert Engine & Notification System | Phase 2 | P1 | 1-2 weeks | E-01, E-02 | Manual monitoring in Power BI |
| EPIC-12 | ML Pipeline Foundation | Phase 3 | P2 | 2-3 weeks | E-01 | N/A (new capability) |
| EPIC-13 | Revenue & Margin Predictions (UC-1, UC-2) | Phase 3 | P2 | 2-3 weeks | E-12, E-04 | N/A (new capability) |
| EPIC-14 | Utilization & Idle Predictions (UC-3, UC-8) | Phase 3 | P2 | 2 weeks | E-12, E-09, E-10 | N/A (new capability) |
| EPIC-15 | Churn, Variance & Advanced Predictions (UC-4, UC-5, UC-9) | Phase 4 | P2 | 3-4 weeks | E-12, E-05, E-09 | N/A (new capability) |
| EPIC-16 | Capacity Forecasting Models (UC-10, UC-11, UC-12) | Phase 4 | P2 | 3-4 weeks | E-12, E-10 | N/A (new capability) |
| EPIC-17 | Report Generation & Export | Phase 2 | P1 | 2 weeks | E-04, E-05 | 2026_Hoshin_Nova/scripts/generate_*.py (6 scripts) |
| EPIC-18 | Authentication & Access Control | Phase 2 | P1 | 1-2 weeks | E-03 | role-directory authentication approach |
| EPIC-19 | Historical Snapshots & Time Travel | Phase 4 | P2 | 1-2 weeks | E-02 | Manual comparison of multiple Excel files |

# 4. Epic Details

## EPIC-00  Infrastructure & DevOps Foundation

| Phase: Phase 0 | Priority: P0 | Effort: 1-2 weeks | ADRs: ADR-001, ADR-003 |
| --- | --- | --- | --- |

Provision the single Oracle Cloud free-tier VM (4 ARM cores, 24 GB RAM, 200 GB disk). Install and configure PostgreSQL 16, Node.js 22 LTS, PM2 process manager, Caddy reverse proxy with automatic TLS, and system cron for scheduled jobs. Set up the project repository, CI scripts, Docker Compose for local development, and environment configuration (dev/staging/production). This is the foundation everything else depends on.

Depends on: None (start here)

Replaces: role-directory infrastructure approach (Neon + Cloud Run)

### Key Deliverables

- Oracle Cloud VM provisioned and hardened

- PostgreSQL 16 installed with automated backups

- Caddy reverse proxy with TLS termination

- PM2 process management for Next.js

- Docker Compose for local development

- Repository structure and CI pipeline

- Environment configuration management

## EPIC-01  Database Schema & Star Model

| Phase: Phase 0 | Priority: P0 | Effort: 1-2 weeks | ADRs: ADR-001, ADR-004, ADR-005 |
| --- | --- | --- | --- |

Implement the full star schema from ADR-001: 6 dimension tables (dim_time, dim_org, dim_client, dim_contract, dim_person, dim_revenue_status), the central fact_financial table, and all materialized views. This includes mv_monthly_gu_summary (all 8 KPIs), mv_monthly_client_summary, mv_budget_vs_actual, plus the people analytics views (mv_person_monthly, mv_person_career) and capacity planning views (mv_capacity_supply, mv_demand_confidence, mv_capacity_by_role, mv_attrition_proxy). Also deploy the alert engine tables (alert_rules, alert_events) with the 8 seed rules.

Depends on: EPIC-00

Replaces: portfolio-mgm-cockpit raw tables + views pattern

### Key Deliverables

- 6 dimension tables with proper indexing

- fact_financial table with partitioning

- 9 materialized views covering all pages

- Alert engine tables with 8 seed rules

- Database migration scripts

- Refresh strategy for materialized views

## EPIC-02  ETL Pipeline & Data Ingestion

| Phase: Phase 0 | Priority: P0 | Effort: 2-3 weeks | ADRs: ADR-001 (Section 5) |
| --- | --- | --- | --- |

Build the 10-step ETL pipeline that parses Excel outlook files, classifies the source type from filename pattern, transforms rows to the universal schema, upserts dimensions, bulk-inserts facts, refreshes materialized views, and evaluates alert rules. Includes the admin upload UI, file validation, error handling with quarantine strategy, and historical backfill for all files from 2022 through 2026. This replaces the Python scripts in 2026_Hoshin_Nova (load_outlook_data.py, generate_*.py) with a proper pipeline.

Depends on: EPIC-01

Replaces: 2026_Hoshin_Nova/scripts/load_outlook_data.py

### Key Deliverables

- Excel parser (openpyxl/SheetJS) with schema validation

- Source type classifier from filename

- Dimension upsert logic (SCD Type 1)

- Bulk fact insertion with conflict handling

- Admin upload page with drag-and-drop

- Historical backfill orchestrator

- Error quarantine and retry mechanism

- Automated materialized view refresh

## EPIC-03  Application Shell & Navigation

| Phase: Phase 1 | Priority: P0 | Effort: 1-2 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Build the Next.js 14 application shell with App Router, the global navigation sidebar, theme system (dark/light), global filter bar (Region, Alliance, Growth Unit, Client, Period, Outlook Version), and the responsive layout system. This consolidates the navigation work already done in ProfileBook (Iteration 1) with the dashboard shell from portfolio-mgm-cockpit into a single unified application. Includes authentication scaffolding for future SSO integration.

Depends on: EPIC-00

Replaces: ProfileBook Iteration 1 (NAVI-001, SRCH-001, FLTR-001), portfolio-mgm-cockpit shell

### Key Deliverables

- Next.js 14 App Router with TypeScript

- Global sidebar navigation (all pages)

- Global filter bar with persistence

- Dark/light theme system

- Responsive layout (desktop + tablet)

- Authentication placeholder (SSO-ready)

- Shared UI component library (shadcn/ui + Radix)

## EPIC-04  Financial Overview Dashboard

| Phase: Phase 1 | Priority: P0 | Effort: 2-3 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

The landing page. Replaces the main Power BI dashboard showing KPI summary cards (Gross Revenue, Net Revenue, Total Costs, Contribution Profit, CM%, P/C, UR%, NQC%), quarterly stacked bar chart with revenue status breakdown (Signed Contract, Contract Renewal, Expand) overlaid with Contribution Margin and UR trend lines, and a monthly sparkline row. Pulls from mv_monthly_gu_summary. This is the view Daniel opens every morning.

Depends on: EPIC-02, EPIC-03

Replaces: Power BI main dashboard (the quarterly stacked bar chart view)

### Key Deliverables

- 8 KPI summary cards with trend indicators

- Quarterly revenue waterfall chart (stacked by status)

- CM% and UR% trend overlay lines

- Monthly sparkline row for each KPI

- Period comparison (current vs. prior year vs. budget)

- Drill-through to client detail

- Export to PDF/Excel

## EPIC-05  Client Portfolio & Scorecards

| Phase: Phase 1 | Priority: P0 | Effort: 2-3 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Grid of client scorecard cards showing each client's Gross Revenue, Net Revenue, CM%, P/C, Travel Costs, IT Costs, Non-Billable Costs, Overtime, and Idle. Each card is clickable to expand into a detailed client view with monthly pivot table, cost breakdown, FTE allocation by person (login, value, allocation percentage, allocation type: billed/operations/not billed/investment), and contract LOB details. This directly implements the wireframes you drew and replaces the Power BI client comparison tables.

Depends on: EPIC-02, EPIC-03

Replaces: Power BI client tables, portfolio-mgm-cockpit/vO client-scorecard & client-detail-view components

### Key Deliverables

- Client scorecard grid with configurable sort/filter

- Scorecard cards with 9 financial metrics each

- Detailed client view with monthly pivot table

- Person allocation table (login, FTE, type, cost)

- Contract LOB breakdown within each client

- Forecast vs. Actual variance indicators per client

- Client health scoring (green/yellow/red)

## EPIC-06  Budget vs. Actual Analysis

| Phase: Phase 1 | Priority: P0 | Effort: 2 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Dedicated variance analysis page comparing any two outlook versions (Budget vs. Actual+Forecast, Forecast M vs. Forecast M-1, etc.). Shows the two-baseline comparison with absolute and percentage-point deltas across all financial and FTE measures, client-level variance waterfall chart (which clients are driving the delta), and cost component decomposition. Replaces the Power BI baseline comparison view and the budget-vs-actual variance tables.

Depends on: EPIC-02, EPIC-03

Replaces: Power BI baseline comparison view, 2026_Hoshin_Nova/scripts/generate_ytd_vs_budget_v2.py

### Key Deliverables

- Dual-baseline selector (any two outlook versions)

- Summary comparison table (revenue, costs, margins, FTEs)

- Client-level waterfall chart (biggest movers)

- Cost component variance breakdown

- Percentage-point delta formatting

- Drill-down from variance to client to contract LOB

## EPIC-07  Revenue Pipeline & Demand Confidence

| Phase: Phase 1 | Priority: P1 | Effort: 2 weeks | ADRs: ADR-001, ADR-005 |
| --- | --- | --- | --- |

Revenue status breakdown page showing total revenue by status (Signed Contract, Contract Renewal, Expand, Land) per client, with confidence waterfall visualization. Monthly trend showing how status composition evolves. Year-over-year growth analysis with color-coded status indicators. This makes visible the 93.3% uncommitted revenue risk that ADR-005 identified.

Depends on: EPIC-02, EPIC-03

Replaces: Power BI revenue status breakdown and growth tables

### Key Deliverables

- Revenue by status per client (table + chart)

- Demand confidence waterfall (committed to uncommitted)

- Monthly status evolution trend

- YoY growth comparison with status indicators

- Client-level pipeline risk scoring

- Revenue status transition tracking (month-over-month)

## EPIC-08  Cost Structure Deep Dive

| Phase: Phase 2 | Priority: P1 | Effort: 2-3 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Three sub-pages for the non-billable cost components that drive margin: (1) Not Billed: person-level table sorted by cost impact, with contract LOB and BU breakdowns. (2) Idle: person-level idle FTE and cost, by contract LOB and client, with monthly trend. (3) Investment: person-level investment allocation with contract LOB mapping and BU distribution. Each sub-page has the bar-chart-by-contract-LOB and pie-chart-by-client visualizations from the current Power BI reports, plus monthly trend lines.

Depends on: EPIC-04

Replaces: Power BI Not Billed, Idle, and Investment detail pages

### Key Deliverables

- Not Billed detail page (person table + charts)

- Idle detail page (person table + monthly trend)

- Investment detail page (person table + BU distribution)

- Monthly cost trend charts (Idle, Not Billed, Investment)

- Contract LOB breakdown bar charts

- Client distribution pie charts

- Drill-through from Financial Overview NQC cards

## EPIC-09  People Analytics

| Phase: Phase 2 | Priority: P1 | Effort: 3-4 weeks | ADRs: ADR-004 |
| --- | --- | --- | --- |

Three-level people analytics module from ADR-004. Level 1: Workforce Overview with headcount trends, role group distribution pyramid, utilization heatmap, and 10 aggregate KPIs. Level 2: Team Explorer with filterable/sortable people table, attention signals (idle streaks, utilization drops, role stagnation). Level 3: Individual Profile with career timeline, client portfolio, utilization history, financial contribution, versatility map. Absorbs and extends the ProfileBook concept with financial data that the HR system doesn't have.

Depends on: EPIC-02, EPIC-03

Replaces: ProfileBook project (all iterations), profile-book project

### Key Deliverables

- Workforce Overview dashboard (10 aggregate KPIs)

- Seniority pyramid and role distribution charts

- Team Explorer with advanced filtering and attention signals

- Individual Profile page with career timeline

- Client portfolio visualization per person

- Utilization history sparklines

- Financial contribution metrics per person

- 8 attention signals (idle streaks, drops, stagnation, etc.)

- Privacy guardrails (3-tier permission model)

## EPIC-10  Capacity Strategic Planning

| Phase: Phase 2 | Priority: P1 | Effort: 3-4 weeks | ADRs: ADR-005 |
| --- | --- | --- | --- |

Six-zone capacity planning page from ADR-005. Zone 1: Supply-Demand Overview (actual vs. budget FTE with gap visualization). Zone 2: Gap Analysis with demand confidence waterfall. Zone 3: Role & Site Capacity Mix (seniority pyramid, geographic distribution). Zone 4: Scenario Planning (what-if simulator with sliders for hiring rate, attrition, and demand conversion). Zone 5: Attrition & Ramp Intelligence (login disappearance proxy, time-to-productivity curves). Zone 6: Cross-GU Capacity Map (rebalancing suggestions). Includes 6 capacity-specific alert rules.

Depends on: EPIC-01, EPIC-03

Replaces: Manual capacity analysis in spreadsheets

### Key Deliverables

- Supply-Demand overview with gap visualization

- Demand confidence waterfall by revenue status

- Role group and site capacity mix charts

- What-if scenario simulator with sliders

- Attrition proxy dashboard (login disappearance)

- Time-to-productivity ramp curves

- Cross-GU capacity rebalancing suggestions

- 6 capacity-specific alert rules

- Historical budget accuracy tracker

## EPIC-11  Alert Engine & Notification System

| Phase: Phase 2 | Priority: P1 | Effort: 1-2 weeks | ADRs: ADR-001 (Section 4) |
| --- | --- | --- | --- |

Real-time alert evaluation engine that runs after every ETL refresh. Evaluates the 8 financial alert rules plus 6 capacity alert rules against materialized view data. Surfaces alerts as a notification bell in the navigation, a dedicated alerts page with history, and optional email/Slack webhook delivery. Each alert shows severity, affected entity, threshold breached, current value, and recommended action.

Depends on: EPIC-01, EPIC-02

Replaces: Manual monitoring in Power BI

### Key Deliverables

- Alert evaluation engine (post-ETL trigger)

- 14 pre-configured alert rules (8 financial + 6 capacity)

- Notification bell with unread count

- Alerts page with history and filtering

- Alert severity levels (info, warning, critical)

- Email notification delivery (optional)

- Slack webhook integration (optional)

- Alert acknowledgment and snooze

## EPIC-12  ML Pipeline Foundation

| Phase: Phase 3 | Priority: P2 | Effort: 2-3 weeks | ADRs: ADR-002, ADR-003 |
| --- | --- | --- | --- |

Set up the Python ML infrastructure from ADR-002: MLflow with SQLite backend for experiment tracking, feature store as materialized PostgreSQL views (14 key features), model registry, and system cron-based training/scoring pipeline. This is the foundation for all predictive models. Models train on historical data, write predictions to dedicated prediction tables, and surface results to the dashboard via API endpoints.

Depends on: EPIC-01

Replaces: N/A (new capability)

### Key Deliverables

- MLflow experiment tracking (SQLite backend)

- Feature store (14 features as materialized views)

- Model registry with versioning

- Cron-based training pipeline

- Cron-based scoring pipeline

- Prediction output tables (pred_revenue, pred_margin_risk, etc.)

- API endpoints for prediction results

- Model performance monitoring dashboard

## EPIC-13  Revenue & Margin Predictions (UC-1, UC-2)

| Phase: Phase 3 | Priority: P2 | Effort: 2-3 weeks | ADRs: ADR-002 (UC-1, UC-2) |
| --- | --- | --- | --- |

First predictive models: (UC-1) Prophet + LightGBM ensemble for revenue forecasting with confidence intervals, and (UC-2) LightGBM classifier + SHAP for margin erosion early warning. Revenue predictions surface on the Financial Overview as a "model forecast" overlay alongside human forecasts. Margin risk predictions appear as client-level risk badges on the scorecard grid.

Depends on: EPIC-12, EPIC-04

Replaces: N/A (new capability)

### Key Deliverables

- Revenue forecast model (Prophet + LightGBM ensemble)

- 80% and 95% confidence interval bands

- Human forecast vs. model forecast comparison

- Margin risk classifier (LightGBM + SHAP)

- Client-level risk badges (green/yellow/red)

- SHAP explainability for each risk score

- Model vs. human forecast accuracy tracking

## EPIC-14  Utilization & Idle Predictions (UC-3, UC-8)

| Phase: Phase 3 | Priority: P2 | Effort: 2 weeks | ADRs: ADR-002 (UC-3), ADR-004 (UC-8) |
| --- | --- | --- | --- |

(UC-3) LightGBM regression for idle rate forecasting 1-3 months ahead per GU and site. (UC-8) Person-level idle risk scoring from ADR-004 (individuals likely to transition to idle in the next 1-2 months based on contract end patterns, utilization trends, and revenue status changes). Predictions surface on the Capacity Planning page as forward-looking supply indicators and on People Analytics as individual attention signals.

Depends on: EPIC-12, EPIC-09, EPIC-10

Replaces: N/A (new capability)

### Key Deliverables

- GU-level idle rate forecast (1-3 months)

- Site-level idle rate forecast

- Person-level idle risk scores

- Contract end pattern detection

- Integration with Capacity Planning page

- Integration with People Analytics attention signals

## EPIC-15  Churn, Variance & Advanced Predictions (UC-4, UC-5, UC-9)

| Phase: Phase 4 | Priority: P2 | Effort: 3-4 weeks | ADRs: ADR-002 (UC-4, UC-5), ADR-004 (UC-9) |
| --- | --- | --- | --- |

(UC-4) Cox PH survival analysis for client contraction/churn risk. (UC-5) LightGBM quantile regression for budget variance prediction by cost component. (UC-9) Promotion likelihood model from ADR-004 (probability of role group advancement in next 6-12 months). These are the deeper predictive models that require more historical data and validation before surfacing in the cockpit.

Depends on: EPIC-12, EPIC-05, EPIC-09

Replaces: N/A (new capability)

### Key Deliverables

- Client churn risk scoring (Cox PH survival)

- Client survival curves visualization

- Budget variance predictor by cost component

- Variance waterfall with predicted vs. actual

- Promotion likelihood model per person

- Career trajectory prediction visualization

## EPIC-16  Capacity Forecasting Models (UC-10, UC-11, UC-12)

| Phase: Phase 4 | Priority: P2 | Effort: 3-4 weeks | ADRs: ADR-002 (UC-7), ADR-005 (UC-10, UC-11, UC-12) |
| --- | --- | --- | --- |

(UC-10) Supply forecast using historical hiring ramp patterns and attrition proxy. (UC-11) Pipeline conversion probability (Land/Expand to Signed). (UC-12) Monte Carlo hiring simulation for scenario planning. These models power the forward-looking zones of the Capacity Planning page, turning the what-if simulator from manual sliders into data-driven scenarios.

Depends on: EPIC-12, EPIC-10

Replaces: N/A (new capability)

### Key Deliverables

- Supply forecast model (hiring ramp + attrition)

- Pipeline conversion probability by revenue status

- Monte Carlo hiring simulation engine

- Scenario planning with model-driven defaults

- Capacity gap prediction (3-6 month horizon)

- Hiring recommendation engine

## EPIC-17  Report Generation & Export

| Phase: Phase 2 | Priority: P1 | Effort: 2 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Automated report generation that replaces the Python scripts in 2026_Hoshin_Nova. Monthly portfolio report (GU-level summary with all 8 KPIs, client highlights, alert summary). Client-level monthly report with financial detail. PDCA report for strategic review. All reports generate as downloadable PDF or DOCX from the cockpit, with the same data the dashboards show.

Depends on: EPIC-04, EPIC-05

Replaces: 2026_Hoshin_Nova/scripts/generate_*.py (6 scripts)

### Key Deliverables

- Monthly GU portfolio report (PDF/DOCX)

- Client-level monthly report

- PDCA strategic review report

- Budget vs. Actual variance report

- Scheduled report generation (post-month-close)

- Report template customization

- Email delivery of reports

## EPIC-18  Authentication & Access Control

| Phase: Phase 2 | Priority: P1 | Effort: 1-2 weeks | ADRs: ADR-004 (privacy guardrails) |
| --- | --- | --- | --- |

SSO authentication (Google/GitHub OAuth via NextAuth.js), role-based access control with three tiers: (1) GU Lead (full access including people financials), (2) Manager (team-level access with aggregated people data), (3) Viewer (dashboard-only, no individual financial data). The 3-tier permission model from ADR-004 controls what people analytics data each role can see.

Depends on: EPIC-03

Replaces: role-directory authentication approach

### Key Deliverables

- NextAuth.js with OAuth providers

- 3-tier role model (GU Lead, Manager, Viewer)

- People analytics privacy guardrails

- Session management

- Audit logging for data access

## EPIC-19  Historical Snapshots & Time Travel

| Phase: Phase 4 | Priority: P2 | Effort: 1-2 weeks | ADRs: ADR-001 |
| --- | --- | --- | --- |

Snapshot management that preserves each data load as a versioned point-in-time. Users can select any historical snapshot to see the cockpit as it would have appeared at that moment. Enables forecast evolution analysis (how did the forecast for Q3 change from January to June?) and retrospective accuracy assessment.

Depends on: EPIC-02

Replaces: Manual comparison of multiple Excel files

### Key Deliverables

- Snapshot versioning for each data load

- Time travel selector in global filter bar

- Forecast evolution visualization

- Retrospective forecast accuracy dashboard

- Snapshot comparison tool (any two points in time)

# 5. Dependency Map

The following shows the critical path through the backlog. Phase 0 epics are sequential (infrastructure before schema before ETL). Phase 1 epics fan out in parallel once ETL is ready. Phase 2-4 epics depend on their respective foundation layers.

Phase 0 (Sequential):

EPIC-00 (Infrastructure) → EPIC-01 (Schema) → EPIC-02 (ETL)

Phase 1 (Parallel after EPIC-02 + EPIC-03):

EPIC-03 (Shell) can start with EPIC-00

EPIC-04 (Financial Overview) needs EPIC-02 + EPIC-03

EPIC-05 (Client Scorecards) needs EPIC-02 + EPIC-03

EPIC-06 (Budget vs Actual) needs EPIC-02 + EPIC-03

EPIC-07 (Revenue Pipeline) needs EPIC-02 + EPIC-03

Phase 2 (Parallel once Phase 1 core is ready):

EPIC-08 (Cost Deep Dive) needs EPIC-04

EPIC-09 (People Analytics) needs EPIC-02 + EPIC-03

EPIC-10 (Capacity Planning) needs EPIC-01 + EPIC-03

EPIC-11 (Alerts) needs EPIC-01 + EPIC-02

EPIC-17 (Reports) needs EPIC-04 + EPIC-05

EPIC-18 (Auth) needs EPIC-03

Phase 3 (After ML Foundation):

EPIC-12 (ML Foundation) needs EPIC-01

EPIC-13 (Revenue/Margin Predictions) needs EPIC-12 + EPIC-04

EPIC-14 (Utilization Predictions) needs EPIC-12 + EPIC-09 + EPIC-10

Phase 4 (After Phase 3 models validated):

EPIC-15 (Churn/Variance/Promotion) needs EPIC-12 + EPIC-05 + EPIC-09

EPIC-16 (Capacity Forecasting) needs EPIC-12 + EPIC-10

EPIC-19 (Time Travel) needs EPIC-02

# 6. Project Consolidation Map

This section maps each existing project to the epic(s) that absorb it, making clear what gets carried forward and what gets retired.

| Existing Project | Status | Absorbed By | What Carries Forward |
| --- | --- | --- | --- |
| portfolio-mgm-cockpit | Partial | EPIC-03, 04, 05 | Component patterns (scorecard, pivot table), theme system, PostgreSQL connection logic |
| ProfileBook | Iter 1 done | EPIC-09 | Navigation patterns, search/filter UX, 500-record dev dataset concept, iteration planning methodology |
| profile-book | Epic 1 WIP | EPIC-09 | 741 tests (patterns), ATDD approach, BMAD workflow, architecture validation methodology |
| role-directory | Epic 2 WIP | EPIC-00, 18 | Neon auth research, Cloud Run learnings (inform VM setup), migration runner pattern, Zod config validation |
| 2026_Hoshin_Nova | Complete | EPIC-02, 17 | ETL logic (load_outlook_data.py), report templates, PDCA structure, strategic KPI definitions |
| CPSBok | Complete | Reference only | BCP estimation methodology, story format templates, CPS workflow reference for team processes |
| mgm-cockpit | Empty | Retired | Nothing (superseded) |
| Power BI dashboards | Production | EPIC-04 to 08 | Visual design patterns, KPI definitions, filter structure, chart types, user workflows |

# 7. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Single developer bottleneck | High | Phase 0+1 are self-contained and deliver immediate value. Ship incrementally. |
| Oracle Cloud free tier limits | Medium | 4 cores + 24 GB RAM is generous. Monitor disk usage; add block storage if needed (still free). |
| ETL pipeline complexity with Excel | Medium | The 32-column schema is uniform. The 2026_Hoshin_Nova scripts already handle parsing. Reuse that logic. |
| ML model accuracy with limited data | Medium | 4 years of monthly data is decent. Start with simple models (Prophet). Always show confidence intervals. |
| Data quality in Excel uploads | Medium | Schema validation on upload. Quarantine malformed rows. Reconciliation checks against known totals. |
| Power BI users resist migration | Low | Run both in parallel during Phase 1. Cockpit adds predictions and people analytics that Power BI cannot. |

Next step: Review this backlog, prioritize within phases, and begin EPIC-00 + EPIC-03 in parallel.